# Phase 1: Master Data CRUD

## Context

Phase 0 (auth, users, RBAC, layout) is complete. Phase 1 builds out the Master Data feature — the foundational reference tables that all downstream phases (raw materials inventory, production, sales) depend on. Tables and migrations already exist (migration 002). This phase adds the full API + Angular CRUD UI on top of the existing schema.

---

## Scope

Five entities with full CRUD + toggle-active, plus two read-only lookup endpoints:

| Entity | Code | Notes |

|--------|------|-------|

| Raw Materials | RM-... | has category + UOM foreign keys |

| Finished Goods | FG-... | has UOM FK + shelf_life_days |

| Bill of Materials | – | header (FG, version) + FormArray of BOM lines |

| Customers | CU-... | credit_limit, credit_days |

| Suppliers | SP-... | standard contact fields |

| UOM (read-only) | – | seeded, dropdown only |

| RM Categories (read-only) | – | seeded, dropdown only |

RBAC: all routes require `master_data` module permission → `admin` only (already configured in RBAC matrix and frontend route guard).

---

## Backend Changes

### New Files

**`internal/domain/master_data.go`**

Domain structs: `UnitOfMeasure`, `RawMaterialCategory`, `RawMaterial`, `FinishedGood`, `BOM`, `BOMLine`, `Customer`, `Supplier`.

**`internal/dto/master_data_dto.go`**

Request/response DTOs with validation tags:

- `CreateRawMaterialRequest`, `UpdateRawMaterialRequest`

- `CreateFinishedGoodRequest`, `UpdateFinishedGoodRequest`

- `CreateBOMRequest` (includes `[]BOMLineRequest` for FormArray lines), `UpdateBOMRequest`

- `CreateCustomerRequest`, `UpdateCustomerRequest`

- `CreateSupplierRequest`, `UpdateSupplierRequest`

**`internal/repository/master_data_repo.go`**

Single `MasterDataRepo` struct with pgxpool. Methods:

- `ListUOM`, `ListCategories` (lookups)

- `ListRawMaterials`, `GetRawMaterial`, `CreateRawMaterial`, `UpdateRawMaterial`, `SetRawMaterialActive`

- `ListFinishedGoods`, `GetFinishedGood`, `CreateFinishedGood`, `UpdateFinishedGood`, `SetFinishedGoodActive`

- `ListBOMs`, `GetBOM` (with lines JOIN), `CreateBOM` (transaction: insert header + lines), `UpdateBOM` (delete old lines + insert new)

- `ListCustomers`, `GetCustomer`, `CreateCustomer`, `UpdateCustomer`, `SetCustomerActive`

- `ListSuppliers`, `GetSupplier`, `CreateSupplier`, `UpdateSupplier`, `SetSupplierActive`

BOM create/update uses `pgx` transaction to keep header + lines consistent.

**`internal/service/master_data_service.go`**

Thin wrapper over repo — business rule: BOM version must be unique per finished_good_id (enforced by DB UNIQUE constraint; service translates pgx unique-violation error → `errs.Conflict`).

**`internal/handler/master_data_handler.go`**

`MasterDataHandler` struct. One handler method per endpoint (same pattern as `user_handler.go`): bind JSON → validate → call service → JSON response.

### Modified Files

**`router/router.go`**

Add master data route group under `/api/v1/master-data`, protected by `AuthMiddleware` + `RequirePermission("master_data", action)`:

```

GET  /uom

GET  /raw-material-categories

GET  /raw-materials

POST /raw-materials

GET  /raw-materials/:id

PUT  /raw-materials/:id

PUT  /raw-materials/:id/active

GET  /finished-goods

POST /finished-goods

GET  /finished-goods/:id

PUT  /finished-goods/:id

PUT  /finished-goods/:id/active

GET  /bom

POST /bom

GET  /bom/:id

PUT  /bom/:id

GET  /customers

POST /customers

GET  /customers/:id

PUT  /customers/:id

PUT  /customers/:id/active

GET  /suppliers

POST /suppliers

GET  /suppliers/:id

PUT  /suppliers/:id

PUT  /suppliers/:id/active

```

**`cmd/server/main.go`**

Wire `MasterDataRepo`, `MasterDataService`, `MasterDataHandler` alongside existing Phase 0 wiring.

---

## Frontend Changes

### New Files

**`core/models/master-data.model.ts`**

Interfaces: `UOM`, `RawMaterialCategory`, `RawMaterial`, `FinishedGood`, `BOM`, `BOMLine`, `Customer`, `Supplier` (snake_case matching API).

**`core/services/master-data.service.ts`**

Angular service (`providedIn: 'root'`), HttpClient-based, Observables. Methods mirror API endpoints. Uses `environment.apiUrl` base (JWT interceptor handles auth header automatically).

**`features/master-data/master-data.routes.ts`** (replace placeholder routes)

```

''               → redirect to raw-materials

raw-materials    → RawMaterialListComponent

finished-goods   → FinishedGoodListComponent

bom              → BomListComponent

customers        → CustomerListComponent

suppliers        → SupplierListComponent

```

**Per-entity component set** (standalone, separate .ts/.html/.scss):

Each entity gets:

- `*-list.component.*` — PrimeNG `p-table` with pagination, sortable columns, search input (client-side filter), "เพิ่ม" button, active toggle button, edit button.

- `*-form.component.*` — PrimeNG `p-dialog` embedded in the list component. Reactive form (`FormGroup`) with `FormBuilder`. Reused for create and edit (pre-populate on edit).

BOM form additionally has:

- `FormArray` for BOM lines (qty_per_unit, waste_factor per raw material)

- "เพิ่มวัตถุดิบ" / "ลบ" buttons to manage line array

- Raw material dropdown (`p-dropdown` with search)

**`layout/sidebar/sidebar.component.ts`** (minor update)

Add sub-nav items under ข้อมูลหลัก so the user can navigate directly to each sub-page. Use `computed()` to show them when on master-data routes or always for admin. Alternatively keep single sidebar link and use internal tabs — **use PrimeNG `p-tabView`** inside the master-data feature instead of sidebar sub-items (simpler, keeps sidebar clean).

Decision: **Tab-based navigation inside master-data feature** — one sidebar entry "ข้อมูลหลัก", then tabs (วัตถุดิบ | สินค้าสำเร็จรูป | BOM | ลูกค้า | ซัพพลายเออร์) rendered by a `MasterDataShellComponent` that wraps `<router-outlet>`.

### Modified Files

**`features/master-data/master-data.routes.ts`** — replace placeholder

**`app.routes.ts`** — no changes needed (already lazy-loads master-data routes)

**`layout/sidebar/sidebar.component.ts`** — no changes (already has master-data entry)

---

## Implementation Order

1. **Backend domain + DTO** (`master_data.go`, `master_data_dto.go`)

2. **Backend repo** (`master_data_repo.go`)

3. **Backend service + handler** (`master_data_service.go`, `master_data_handler.go`)

4. **Backend router** (add routes, wire dependencies in main.go)

5. **Frontend models + service** (`master-data.model.ts`, `master-data.service.ts`)

6. **Frontend shell + routes** (replace placeholder, add tabs shell)

7. **Frontend list components** (RawMaterial → FinishedGood → Customer → Supplier → BOM last, most complex)

8. **Frontend form dialogs** (same order; BOM form with FormArray last)

---

## Verification

1. Start backend: `cd C:\AI\water\backend && go run ./cmd/server`

2. Start frontend: `cd C:\AI\water\frontend && npm run start`

3. Login as `admin@water.local` / `Admin@1234`

4. Navigate to ข้อมูลหลัก — tabs visible

5. **Raw Materials:** create an entry (select category + UOM), verify list, edit, toggle inactive

6. **Finished Goods:** create, verify shelf_life_days stored

7. **BOM:** create BOM for a FG, add 2 lines via FormArray, save, verify GET /bom/:id returns lines

8. **Customers:** create with tax_id, credit_limit

9. **Suppliers:** create

10. Test validation errors (empty required fields → form shows error messages)

11. `npm run build` — must pass with no TypeScript errors