# Phase 4 Plan: Finished Goods Inventory

## Context

Phase 3 (Production) is complete. When `RecordYield` is called it writes to `production_yields` but does NOT yet create `fg_stock_lots` or `fg_stock_movements`. Phase 4 closes this gap: finished goods produced must enter inventory, be queryable by lot/batch, show expiry alerts, and be adjustable. The frontend `features/finished-goods/` is currently a placeholder.

Database tables (`fg_stock_lots`, `fg_stock_movements`) already exist from Migration 005. The sidebar already has the "สินค้าสำเร็จรูป" nav item pointing to `/finished-goods` for `admin`, `warehouse_manager`, `sales_admin`.

---

## Scope

| Area | What we build |

|------|--------------|

| Backend integration | Modify `RecordYield` to also create `fg_stock_lot` + `fg_stock_movement(PRODUCTION_RECEIPT)` in the same transaction |

| Backend API | FG inventory domain, DTO, repo, service, handler, routes |

| Frontend | Replace placeholder: shell + 2 tabs (Stock, Adjustments) |

---

## Backend Implementation

### 1. Domain structs — new file `internal/domain/fg_inventory.go`

```go

type FGStockLot        // mirrors domain.StockLot; fields: id, finished_good_id, fg_code, fg_name, uom_code,

//   batch_number, production_order_id, production_date, expiry_date,

//   location_id, location_label, initial_qty, current_qty, status, created_at, updated_at

type FGStockMovement   // mirrors domain.StockMovement; movement_type: PRODUCTION_RECEIPT|SALES_DISPATCH|RETURN|ADJUSTMENT_IN|ADJUSTMENT_OUT

type FGStockLotDetail  // embeds FGStockLot + Movements []FGStockMovement

type FGStockSummary    // finished_good_id, fg_code, fg_name, uom_code, total_qty, lot_count, nearest_expiry *string

type FGAdjustmentLine  // adj_id, fg_stock_lot_id, lot batch_number, finished_good_id, fg_code, fg_name, system_qty, counted_qty, variance_qty, reason

type FGAdjustment      // id, adj_number, adjustment_date, type, performed_by/name, approved_by/name, status, notes, Lines []

```

### 2. DTOs — new file `internal/dto/fg_inventory_dto.go`

```go

type FGAdjustmentLineRequest  { FGStockLotID, CountedQty, Reason }

type CreateFGAdjustmentRequest { AdjustmentDate, Type (cycle_count|write_off|write_in), Notes, Lines }

```

### 3. Production integration — modify `internal/repository/production_repo.go`

Inside the existing `RecordYield` transaction (after inserting into `production_yields`), add:

```sql

-- Insert fg_stock_lot with batch_number, expiry_date from the yield record

INSERT INTO fg_stock_lots (finished_good_id, batch_number, production_order_id,

production_date, expiry_date, location_id, initial_qty, current_qty, status)

VALUES ($1, $2, $3, $4, $5, NULL, $6, $6, 'available')

RETURNING id

-- Insert fg_stock_movement (PRODUCTION_RECEIPT)

INSERT INTO fg_stock_movements (fg_stock_lot_id, finished_good_id, movement_type,

reference_type, reference_id, qty, qty_before, qty_after, performed_by, notes)

VALUES ($lot_id, $fg_id, 'PRODUCTION_RECEIPT', 'production_yield', $yield_id,

$yield_qty, 0, $yield_qty, $user_id, '')

```

Needs `finished_good_id` from the production order — query it in the same transaction.

### 4. Repository — new file `internal/repository/fg_inventory_repo.go`

Methods (mirror `raw_material_inventory_repo.go` patterns):

- `ListStockSummary(ctx)` → `[]FGStockSummary` — GROUP BY fg, status='available'

- `ListStockLots(ctx, finishedGoodID string)` → `[]FGStockLot`

- `GetStockLotDetail(ctx, id)` → `*FGStockLotDetail`

- `ListAdjustments(ctx)` → `[]FGAdjustment`

- `CreateAdjustment(ctx, userID, req)` → `*FGAdjustment`

- `GetAdjustment(ctx, id)` → `*FGAdjustment`

- `ApproveAdjustment(ctx, id, userID)` → `*FGAdjustment` (transaction: update lots + insert movements)

- `CancelAdjustment(ctx, id)` → error

Use `number.Next(ctx, pool, "FGADJ")` for adjustment document number.

### 5. Service — new file `internal/service/fg_inventory_service.go`

Thin delegation layer, same pattern as `raw_material_inventory_service.go`.

### 6. Handler — new file `internal/handler/fg_inventory_handler.go`

Handlers with Swagger annotations (tag `inventory-fg`):

- `ListStockSummary` `GET /stock/summary`

- `ListStockLots` `GET /stock/lots`

- `GetStockLotDetail` `GET /stock/lots/:id`

- `ListAdjustments` `GET /adjustments`

- `CreateAdjustment` `POST /adjustments`

- `GetAdjustment` `GET /adjustments/:id`

- `ApproveAdjustment` `POST /adjustments/:id/approve`

- `CancelAdjustment` `POST /adjustments/:id/cancel`

### 7. Wire up — modify `cmd/server/main.go`

```go

fgInvRepo := repository.NewFGInventoryRepo(pool)

fgInvSvc  := service.NewFGInventoryService(fgInvRepo)

fgInvH    := handler.NewFGInventoryHandler(fgInvSvc)

// pass fgInvH to router.Setup(...)

```

### 8. Routes — modify `router/router.go`

Add `fgInvH *handler.FGInventoryHandler` parameter to `Setup`, then:

```go

fgInv := protected.Group("/inventory/finished-goods",

middleware.RequirePermission("finished_goods", "read"))

{

stock := fgInv.Group("/stock")

{

stock.GET("/summary",  fgInvH.ListStockSummary)

stock.GET("/lots",     fgInvH.ListStockLots)

stock.GET("/lots/:id", fgInvH.GetStockLotDetail)

}

adj := fgInv.Group("/adjustments")

{

adj.GET("",           fgInvH.ListAdjustments)

adj.POST("",          middleware.RequirePermission("finished_goods","create"), fgInvH.CreateAdjustment)

adj.GET("/:id",       fgInvH.GetAdjustment)

adj.POST("/:id/approve", middleware.RequirePermission("finished_goods","update"), fgInvH.ApproveAdjustment)

adj.POST("/:id/cancel",  middleware.RequirePermission("finished_goods","update"), fgInvH.CancelAdjustment)

}

}

```

### 9. Regenerate Swagger

```powershell

cd C:\AI\water\backend

& "$env:USERPROFILE\go\bin\swag.exe" init -g cmd/server/main.go --output docs

```

---

## Frontend Implementation

### 1. Models — new file `core/models/finished-goods-inventory.model.ts`

Mirror `raw-material-inventory.model.ts`:

- `FGStockLot`, `FGStockMovement`, `FGStockLotDetail`, `FGStockSummary`

- `FGAdjustmentLine`, `FGAdjustment`

- Status types: `'available' | 'reserved' | 'dispatched' | 'expired' | 'quarantine'`

- Movement types: `'PRODUCTION_RECEIPT' | 'SALES_DISPATCH' | 'RETURN' | 'ADJUSTMENT_IN' | 'ADJUSTMENT_OUT'`

### 2. Service — new file `core/services/finished-goods-inventory.service.ts`

Mirror `raw-material-inventory.service.ts` with base `/inventory/finished-goods`:

- `listStockSummary()`, `listStockLots(finishedGoodId?)`, `getStockLotDetail(id)`

- `listAdjustments()`, `createAdjustment(req)`, `getAdjustment(id)`, `approveAdjustment(id)`, `cancelAdjustment(id)`

### 3. Shell — replace `features/finished-goods/` placeholder

Delete `finished-goods-placeholder.component.*` and create:

- `finished-goods-shell.component.ts/html/scss` — two tabs: "คลังสินค้า" + "การปรับปรุงสต็อก"

- Pattern: copy `raw-material-shell.component.*`, adjust title and tabs

### 4. Stock tab — `features/finished-goods/stock/fg-stock-list.component.*`

Mirror `raw-material/stock/stock-list.component.*` exactly:

- Left panel: `p-table` of `FGStockSummary` — columns: รหัส, ชื่อ, จำนวนรวม, จำนวน Lot, วันหมดอายุใกล้สุด

- **Expiry alert**: `p-tag severity="danger"` if `nearest_expiry` is within 7 days or already past

- Right panel (after selecting a row): `p-table` of `FGStockLot` — columns: Batch No., วันผลิต, วันหมดอายุ, ที่เก็บ, จำนวนคงเหลือ, สถานะ

- FEFO badge: sort lots by `expiry_date ASC` by default; highlight expired lots red

- Lot detail dialog: `p-dialog` showing movement history table

### 5. Adjustments tab — `features/finished-goods/adjustments/fg-adjustment-list.component.*`

Mirror `raw-material/adjustments/adjustment-list.component.*`:

- List adjustments with status badges (pending/approved/cancelled)

- Create dialog: pick lots from available FG lots, enter counted qty, reason

- Approve / Cancel actions (pending only)

### 6. Routes — replace `finished-goods.routes.ts`

```typescript

export const FINISHED_GOODS_ROUTES: Routes = [

{

path: '',

component: FinishedGoodsShellComponent,

children: [

{ path: '',         redirectTo: 'stock', pathMatch: 'full' },

{ path: 'stock',   loadComponent: () => import('./stock/fg-stock-list.component').then(m => m.FgStockListComponent) },

{ path: 'adjustments', loadComponent: () => import('./adjustments/fg-adjustment-list.component').then(m => m.FgAdjustmentListComponent) },

]

}

];

```

Sidebar is already wired — no changes needed.

---

## Expiry / FEFO Logic

- **Expiry alert threshold:** `nearest_expiry` within 7 days → `p-tag severity="warn"`; past expiry → `p-tag severity="danger"`

- **FEFO display:** lots sorted by `expiry_date ASC NULLS LAST` in both SQL (repo) and frontend default sort

- Status `'expired'` is set by the backend when approving adjustments or (future) a cron job — Phase 4 only surfaces the visual flag

---

## Verification

1. Start backend: `cd C:\AI\water\backend && go run ./cmd/server`

- Confirm no compile errors

- Hit `GET /api/v1/inventory/finished-goods/stock/summary` → 200 with `{data: []}`

2. Create a production order → confirm → issue RM → start → record-yield

- Check `SELECT * FROM fg_stock_lots` — should have 1 row

- Check `SELECT * FROM fg_stock_movements WHERE movement_type='PRODUCTION_RECEIPT'` — should have 1 row

3. Start frontend: `cd C:\AI\water\frontend && npm run start`

- Navigate to `/finished-goods` — should show shell with 2 tabs

- Stock tab should show the FG with summary row; click → lots panel shows batch; click lot → movement dialog

- Expiry badge appears for lots expiring within 7 days

4. Create an adjustment, approve it → lot current_qty updated; movement rows appear in lot detail